Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name | EV Market Performance & Insights |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Access & Preparation | USN-1 | As an individual project owner, I can connect the provided EV CSV dataset to Tableau so that the data is available for analysis. | 3 | High | Individual |
| Sprint-1 | Data Access & Preparation | USN-2 | As an individual project owner, I can review field names, data types and missing values before creating visualisations. | 3 | High | Individual |
| Sprint-1 | KPI Analysis | USN-3 | As a dashboard user, I can view total EV sales, average driving range and average customer rating as KPI cards. | 4 | High | Individual |
| Sprint-1 | Trend Analysis | USN-4 | As a dashboard user, I can view year-wise EV sales in a line chart to understand the sales trend. | 4 | High | Individual |
| Sprint-1 | Market Segmentation | USN-5 | As a dashboard user, I can compare EV sales by vehicle category and battery technology. | 3 | High | Individual |
| Sprint-1 | Geographic Analysis | USN-6 | As a dashboard user, I can compare EV sales across countries using a chart and map. | 3 | Medium | Individual |
| Sprint-2 | Manufacturer Analysis | USN-7 | As a dashboard user, I can compare sales contribution across EV manufacturers. | 4 | High | Individual |
| Sprint-2 | Customer & Pricing Analysis | USN-8 | As a dashboard user, I can explore the relationship between average vehicle price and customer rating. | 4 | Medium | Individual |
| Sprint-2 | Dashboard Design | USN-9 | As a dashboard user, I can view the key charts together in one consolidated dashboard. | 5 | High | Individual |
| Sprint-2 | Dashboard Interaction | USN-10 | As a dashboard user, I can use the available Year filter to focus the analysis on a selected year. | 3 | Medium | Individual |
| Sprint-2 | Storytelling | USN-11 | As a dashboard user, I can navigate a Tableau Story that explains the main EV market findings. | 4 | High | Individual |
| Sprint-3 | Validation & Testing | USN-12 | As a project owner, I can verify KPI calculations, chart labels and dashboard consistency against the source data. | 5 | High | Individual |
| Sprint-3 | Performance & Usability | USN-13 | As a dashboard user, I can view readable charts with clear titles, labels and useful comparisons. | 3 | Medium | Individual |
| Sprint-3 | Publishing | USN-14 | As a project owner, I can publish the completed dashboard and Story to Tableau Public. | 4 | High | Individual |
| Sprint-4 | Documentation | USN-15 | As a reviewer, I can read project documentation describing the problem, scenarios, approach and visual insights. | 5 | High | Individual |
| Sprint-4 | Project Demonstration | USN-16 | As a reviewer, I can watch a screen-recorded walkthrough explaining how each visual supports the project scenarios. | 5 | High | Individual |
| Sprint-4 | Repository & Submission | USN-17 | As a reviewer, I can access the Tableau workbook, video, templates and documentation from the project GitHub repository. | 5 | High | Individual |
| Sprint-4 | Final Review | USN-18 | As a project owner, I can submit the completed workspace tasks and supporting links for review. | 5 | High | Individual |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 25 Oct 2026 | 30 Oct 2026 |  |  |
| Sprint-3 | 12 | 6 Days | 31 Oct 2026 | 05 Nov 2026 |  |  |
| Sprint-4 | 15 | 6 Days | 06 Nov 2026 | 11 Nov 2026 |  |  |

Velocity:

Velocity calculation (illustrative example from the template): If 20 story points are completed in a 10-day sprint, average velocity per day = completed story points ÷ sprint duration = 20 ÷ 10 = 2 story points per day. Actual project velocity should be calculated from the work completed in the real sprint.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

Illustrative Burndown Chart – Sprint Planning Example

This is a planned example based on 20 story points over 10 working days (2 points/day). It is not actual progress data. Update it with daily remaining-work values if your mentor requires an actual burndown.